SE2030: Software Engineering – Year 2 Semester 1 2026

DESIGN DOCUMENT – WORK ALLOCATION & TASK DIVISION

Project: Pet Nexus (Web-Based Pet Care System) | Group: 2026-Y2-S1-MTR-20
Assigned Team Members: Eshani & Wijesinghe

1. Executive Summary & Workload Balance

To ensure a fair, professional, and well-balanced distribution of typing and structuring responsibilities for the Design Document (Agile Sprint Summaries section), the workload has been divided 50/50 between Eshani and Wijesinghe. Each team member is responsible for exactly 2 major sprint phases, an equal balance of development hours, and their corresponding task tables, architectural activities, and code deliverables.

| Member | Assigned Sprints & Sections | PBIs Covered | Workload | Key Responsibility |
| --- | --- | --- | --- | --- |
| Eshani | • Section 1: Agile Introduction & Context • Sprint Roadmap Table (Global) • Section 1.1: Sprint 1 (Week 4–7) • Section 1.1: Sprint 2 (Week 8–10) | 8 PBIs (High-Priority) PBI-25, 01, 05, 06, PBI-09, 13, 14, 15 | 136 Hours (32% of Project) | Foundational Architecture, Auth & Security, Pet Profile Registry, Vet Availability & Clinic Workflow, Rescue Intake Registry |
| Wijesinghe | • Section 1.1: Sprint 3 (Week 10–11) • Section 1.2: Sprint 4 (Week 11–13) • Section 1.3: 75% Milestone Fulfillment & Evaluation Summary | 17 PBIs (Med & Low) PBI-02, 03, 04, 07, 08, PBI-10, 11, 12, 16, 17, PBI-18, 19, 20, 21, 22, 23, 24 | 289 Hours (68% of Project) | Adoption & Foster Care Workflows, Health Alerts, Appointment Rescheduling, Clinic Inventory, Care Provider Logs, Viva Milestone Alignment |
| Total Balance | Complete Agile Sprint Summary Documentation (Sprints 1, 2, 3, 4 + Global Roadmap + Milestone Proof) | 25 PBIs Total | 425 Hours Total | 100% Comprehensive SE2030 Design Document Coverage |
| Status | Phase 2 Progress Review (Week 10 Evaluation: 76% Completed) | 16 Done / 9 Future | 272h Done / 153h Planned | Exceeds Academic Minimum Threshold (>= 75%) |

2. Member 1: Eshani – Detailed Section Assignment

Eshani will type and format the introductory Agile framework, the global tracking roadmap, and the first two core completed sprints (Sprint 1 and Sprint 2).

A. Section 1: Introduction & Sprint Roadmap Table

1. Agile Overview Paragraph: Agile Scrum Methodology introduction across 13 weeks, 25 PBIs, and 6 user personas.

2. Sprint Roadmap Table: Full 6-column tracking table (Sprint 1 to 4, timelines, scopes, PBIs, hours, completion percentages).

B. Section 1.1: Sprint 1 (Week 4 – Week 7: Foundations & Core Scheduling)

Sprint 1 Goal & Header: Deliver 4 High-priority stories (Secure Auth, Pet Registry, Appointment Confirmation, Doctor Availability).

Task Breakdown Table: 5-column table detailing PBI-25 (Auth & Security), PBI-01 (Pet Profile Registry), PBI-05 (Staff Appointment Confirmation), PBI-06 (Vet Availability Matrix) with T1-T4 breakdowns and hours.

Key Activities Conducted: Spring Security filter chain, JWT authentication, responsive forms, pet profile modals, appointment queues, doctor slot conflict algorithms.

Key Deliverables: Frontend: LoginPage, RegisterPage, RoleSwitcherBar, MyPetsPage, AppointmentQueuePage, VetAvailabilityPage. Backend: AuthController, PetController, AppointmentController, JwtService, etc. Entities: User, Pet, Appointment, UserRole.

C. Section 1.1: Sprint 2 (Week 8 – Week 10: Clinical Records & Rescue Intake)

Sprint 2 Goal & Header: Deliver remaining 4 High-priority stories (Rescue Intake & Complete Vet Clinical Workflow).

Task Breakdown Table: 5-column table detailing PBI-09 (Rescue Intake Registry), PBI-13 (Consultation Notes), PBI-14 (Pet Medical History Aggregator), PBI-15 (Digital Prescription Generator) with T1-T4 breakdowns.

Key Activities Conducted: Rescue intake forms with multi-photo uploading and GPS/location tagging; consultation examination consoles (temperature, weight, symptoms); chronological medical timeline; multi-item pharmaceutical prescription engine.

Key Deliverables: Frontend: RegisterRescuePage, RescueCaseDetailPage, AddConsultationPage, PatientSearchPage, DigitalPrescriptionPage. Backend: RescueCaseController, ConsultationController, MedicalRecordController, PrescriptionController. Entities: RescueCase, RescuePhoto, Consultation, Prescription, PrescriptionItem.

3. Member 2: Wijesinghe – Detailed Section Assignment

Wijesinghe will type and format the extensive adoption and health tracking sprint (Sprint 3), the future sprint (Sprint 4), and the formal 75% Academic Milestone Fulfillment section.

A. Section 1.1: Sprint 3 (Week 10 – Week 11: Reminders, Adoption & Foster Care)

Sprint 3 Goal & Header: Deliver 8 Medium-priority stories across Pet Owner, Clinic Staff, and Rescue Officer personas (136 development hours).

Task Breakdown Table: 9-row table detailing PBI-02 (Vaccination updates), PBI-03 (Medical history view), PBI-04 (Vaccine reminders), PBI-07 (Rescheduling/Cancellation), PBI-08 (Appointment history logs), PBI-10 (Adoption showcase listings), PBI-11 (Adoption application review), PBI-12 (Foster care tracking) with T1-T4 breakdowns.

Key Activities Conducted: Pet owner health hub; notification badge counter & reminder bell; appointment rescheduling modal with staff cancellation reasons; searchable historical logs; 4-step adoption wizard (applicant details, address verification upload, digital signature canvas, application tracker); foster home records.

Key Deliverables: Frontend: MedicalHistoryPage, NotificationBell, AppointmentDetailsModal, AppointmentHistoryPage, AdoptablePetsPage, AdoptionListingsPage, AdoptionWizardModal, AdoptionReviewPage, FosterManagementPage. Backend: NotificationController, AdoptionListingController, AdoptionApplicationController, FosterController. Entities: Notification, AdoptionListing, AdoptionApplication, FosterRecord, ApprovalHistory.

B. Section 1.2: Sprint 4 (Week 11 – Week 13: Sprints to be Completed)

Sprint 4 Goal & Header: Deliver 9 Medium and Low-priority user stories (153 development hours) covering Clinic Management, Inventory, Care Provider services, and Supplier Procurement.

Planned Task Breakdown Table: 10-row table detailing PBI-16 (Doctor daily agenda), PBI-17 (Inventory tracking), PBI-19 (Clinic performance analytics), PBI-20 (Automated low-stock alerts), PBI-21 (Grooming/boarding logs), PBI-22 (Live service status updates), PBI-24 (Customer feedback & reviews), PBI-18 (Supplier vendor directory), PBI-23 (Care service packages).

Planned Key Activities: Doctor consultation timeline; pharmaceutical stock decrement and reorder levels; background low-stock warning triggers; revenue & volume executive dashboards; live service status board (Received -> In Progress -> Ready for Pickup); star rating feedback modal; supplier PO management.

Expected Deliverables: Frontend: VetDashboard, InventoryPage, StaffInventoryPage, PerformanceReportsPage, ServiceLogsPage, ServiceStatusPage, ServiceFeedbackPage, SupplierPage, AssignedPackagesPage. Backend: InventoryController, CareServiceLogController, FeedbackController, SupplierController, PurchaseOrderController. Entities: InventoryItem, CareServiceLog, Feedback, Supplier, PurchaseOrder, ServicePackage.

C. Section 1.3: Milestone Fulfillment & Agile Progress Summary

Academic Criteria Compliance: Proof of fulfilling SE2030 academic requirement for Phase 2 Evaluation (Week 10 threshold >= 75%).

Quantitative Proof: Verification that 3 out of 4 sprints (75%), 16 of 25 user stories (100% of High-priority), and 272 of 425 hours (76%) are fully delivered.

Viva Defense Statement: Advance prototyping statement confirming Sprint 4 full-stack codebase is already staged for the Week 13 final viva presentation.

4. Formatting Guidelines & Step-by-Step Typing Instructions

When pasting or typing the content into the final Microsoft Word Design Document, both members should follow these exact design specifications to maintain a consistent look:

Typography & Hierarchy: Heading 1: Calibri 15pt Bold (Navy Blue: #1F4E79). Heading 2: Calibri 12.5pt Bold (Steel Blue: #2E75B6). Heading 3: Calibri 11pt Bold (#1F4E79). Body Text: Calibri 10pt Regular (#333333). Line Spacing: 1.15.

Table Design: Header Row: Dark Navy fill (#1F4E79), White bold text, centered. Alternating Rows: White and Soft Ice Blue (#F2F5F9). PBI IDs and Status columns centered; descriptions left-aligned.

Bullet Points: Bold colored prefix (#1F4E79) for activity names, followed by dark grey explanatory text.

Reference Master File: Both members can reference the master document 'Agile_Sprint_Summaries_PetNexus.docx' on the Desktop for exact text and tables.